## Slide 1: Tom Bragg Project 2 To do list

## Slide 2: Sprint 1 - Backend
Sprint 2 – Testing + Frontend
Initial research into the project

## Slide 3: Anticipated timeline
Note – MoSCoW method used to prioritise

## Slide 4: Risk Assessment

## Slide 5: Technologies used
MySQL
Java
Spring Boot
JUnit + Mockito
(Selenium)
HTML
JavaScript
CSS
SonarQube
Jira
Git
GitHub
Maven

## Slide 6: Git process and Version control
Feature branch model

## Slide 7: Testing

## Slide 8: Code Smells

## Slide 9: A few user stories

## Slide 10: A few user stories
Note - these user stories were handled with the same commit

## Slide 11: Sprint Reviews
Fully happy with the backend of the project including tests
Front end is lacking due to time constraints and burnout
Selenium tests were being written but documentation of the project took priority
Swagger is left untouched

## Slide 12: Sprint Retros
General workflow was good – Stuck to a working day structure
Story points are very arbitrary – Spikes?
Prioritisation of testing appropriate for the project but left front end a little neglected
Git and version control management ran well

## Slide 13: Final thoughts
Started off frustrated but found the whole project very rewarding
Learnt lots of different technologies – looking at slide 3 feels surreal for 8 weeks of progress
Given more time
  Selenium testing complete
  Make the front end more intuitive
  Add users as per my initial ERD